Sprint 3 Tasks

Front-End team:

For everyone – we will be doing design part this sprint. That means your html pages must be

* Mobile Responsive
* In separate CSS file. Your HTML file must be linked to it. That means, no style tag/attribute is allowed.
* Colours to be used – main black (#000000), second main white (#ffffff), minor red (#993d3d). No other colours to be used. On samples other colours used.
* I highly recommend to use hover, after and before in CSS. Animation will be used on Sprint 3.1 and onwards.
* Use stock images for now, but in future we will implement our owns. And there shouldn’t be much images.
* Minimalism is the design pattern.
* **All files such as images to be uploaded in media folder only**

Alex – home, drinks and food pages are on you. All must be under HTML5. Home page make identical to that - <https://www.cappen.com/> with menu on top (background of menu transparent). Food & Drinks to be design in that way <https://ocelotchocolate.com/> but instead of picture, but actual food & drink items. Deadline – Thu 3pm

Naeem – checkout and confirm & pay pages are on you. All must be under HTML5. I want checkout to look like image checkout.jpeg. Confirm and pay page must look like confirm.png – instead of deer image, put order status. Deadline – Sun 3pm

Toby – all admin pages are on you. Make them in Inapub style first. We edit it later. Deadline – Thu 3pm

Donats – I will work on contact us page and login pages design.

Back-end team:

Set of tasks to be completed:

* Menu changer.
* Increase or decrease number of items via buttons in drinks, food and checkout pages.
* Output status of order in OrderConfirmation and Admin-messages. And manager-kitchen staff should be able to change status of order
* Create second credentials. First credentials will be for manager, second for kitchen staff

Show your work on meeting Thu 3pm

Database Team Tasks:

* Store in database login credentials and menus.
* Create commands to manipulate with database – read, edit, save.